Presentation Sequence

| Organization Background | yx |
| --- | --- |
| Requirement Gathering Technique | jw |
| Problem of Existing System | my |
| Software Quality Attributes | ik |
| Software Process Model | jw |
| Project Planning & Scheduling | jwik |
| System Requirement | Individual part |
| Non functional | yxjwik |
| View Point | Individual part |
| Architectural Design | jwmy |
| Test Plan | yxjwik |
| Test case | Individual part |
| UI Design | Individual part |

| Requirements Phase Requirement Gathering: 1 week Conduct stakeholder meetings. Document high-level requirements. Identify key features for the first increment. Requirement Specification Analysis: 1 week Break down high-level requirements into detailed user stories. Prioritize requirements based on stakeholder input. Create a requirements specification document. Requirement Validation: 1 week Review requirements with stakeholders. Obtain sign-off on the requirements for the first increment. Update requirements based on feedback. |  |  |
| --- | --- | --- |
| Design Phase System Architecture Design: 2 week Define the overall system architecture. Identify the architecture components relevant to the first increment. Database Design: 1 weeks Create detailed design documents for the selected features. Design database schemas and user interfaces. Review and validate the design with the development team. Prototyping and Usability Testing: 4 weeks Develop prototypes for critical components or user interfaces. Conduct usability testing on prototypes. Iterate on design based on feedback. |  |  |
| Implementation Phase Setup Development Environment: 1 week Set up version control systems. Configure development tools and environments. Establish coding standards and guidelines. Feature development and integration: 5 weeks Write code for the features identified in the first increment. Conduct code reviews and pair programming sessions. Integrate components and modules. Unit Testing: 1 week Develop unit tests for all new code. Execute unit tests and fix identified issues. Ensure code coverage fulfills stakeholder’s requirement. |  |  |
| Testing Phase Integration Testing: 1- week Test the integration of new features with existing system components. Identify and resolve integration issues. System Testing: 1 week Execute end-to-end system tests for the first increment. Document and track defects. User Acceptance Testing (UAT): 1 week Conduct UAT sessions with stakeholders. Collect feedback and identify any issues or changes required. Finalize UAT and obtain sign-off. |  |  |