1.	a) With relevant examples, discuss the 4 important roles and responsibilities of a software project manager.

- Software project manager should always supervise the work to ensure that it is carried out to the required standards. For example, the client has requested that the IJ inventory system must implement the function of tracking the flow of inventory items with certain standards. Thus, as a ethical software project manager, he or she must ensure that these requirements or standards are included by the employees into the developing inventory system. So, the client requirement can be fulfilled and the system development is in an effective progress.

- Software project manager should plan the project development carefully based on the requirement given by customers. For example, the customers are requiring for an education system and they may want to add on more features in the future. Based on the customers’ requirement, the software project manager will have to plan about what process model should be applied on this project. In this scenario, incremental model should be applied because it can implement new features in the system by multiple iteration of development. Via applying the appropriate planning, the development of project can be efficient and effective for accomplishing the system.

- Software project manager should schedule the project wisely based on the process model applied, human resources, complexity of each process stage. For example, the development process must be scheduled before the process of gathering requirement and designing. So, the effective development can be conducted based on the requirement and design blueprint to fulfil customer’s requirement.

- Software project manager should monitor progress to check that the development is on time and within budget. For example, if the customer has already mentioned that the system must be implemented after 3 months and the budget is not over RM5000, the software project manager must ensure that the project can be finished within that timeframe. Meanwhile, he or she should also supervise the progress of his or her employees are not developing something over the scope of RM5000.

Tutor answer:

- Planning

- Scheduling

- Supervise

- Monitor progress

b) List and explain the 6 management activities need to handle by a software project manager.

- Proposal writing

  - Proposal describes the objectives of the project and how it will be carried out.

  - It usually includes cost and schedule estimations.

- Project planning and scheduling

  - Project planning is concerned with identifying the activities, milestones and deliverables.

  - A project plan will be drawn up to guide the development towards the goals.

  - Project scheduling involves separating the total work involved into separate activities and judging the time required to complete these activities.

  - Project schedule is usually represented as a set of charts showing work breakdown, activities dependencies and staff allocations.

- Project costing

  - Project costing involves cost estimation which estimate the resources required to accomplish the project plan such as hardware, software and people.

  - The cost-benefits analysis techniques include payback period, return on investment (ROI) and net present value (NPV).

- Project monitoring and reviews

  - Project monitoring is a continuing project activity.

  - Project manager must keep track of the project’s progress in terms of the time, cost and quality (triple constraints) compare actual project progress with planned project progress.

  - Corrective actions need to be adopted depending on the situation.

  - It may include informal monitoring besides formal project reviews.

- Personnel selection and evaluation

  - Ideally skilled staff with appropriate experience will be available to work on the project.

  - Project manager should select the right candidates to join their project team.

  - Factors on staff selection include application domain and programming language experience, attitude and communication ability.

  - People may be motivated by money, but they are motivated by job satisfaction as well.

  - Thoughtful job design can increase staff motivation.

  - Different styles of leadership are needed in different situations.

- Report writing and presentation

  - Project managers are responsible for reporting on the project.

  - They must write concise and coherent documents.

  - Communication effectively both orally and in writing is an essential skills for a project manager.

Tutor answer:

- Proposal writing

- Project planning and scheduling

- Project costing

- Project monitoring and reviews

- Personnel selection and evaluation

- Report writing and presentation

2. 	ZenHardware Sdn Bhd is a local company established for more than ten years. Recently the company is planning to automate their customer service processes through an online system. They have identified a list of functions the online system must include. Basically there are two main modules which are customer module and administrator module. Customer can request/update/cancel a hardware service ticket, track their hardware service records, update their profile and invoke a live chat with sales representative. Your company is contacted by ZenHardware Sdn Bhd to handle the project with a budget of RM10,000 within three months duration. This project has been approved by your company’s top management. You are given full authority to select your own team members from other departments.

As a project manager, briefly write a proposal to your management regarding this project. Your proposal should include the objective(s) of the project, cost, and schedule.

Objectives

- Develop an online system for customer service automation.

- Enhance customer experience with easy tracking and live chat.

- Improve administrative efficiency.

Cost Breakdown

- Software Development: RM5,000

- Quality Assurance: RM2,000

- Project Management: RM1,000

- Training and Documentation: RM1,000

- Contingency: RM1,000

Schedule

- Month 1: Planning and Design

  - Requirements gathering, system design.

- Month 2: Development

  - Customer and administrator modules.

- Month 3: Testing and Deployment

  - Testing, user acceptance, deployment, and training.

Team Composition

- Project Manager

- 2 Software Developers

- Quality Assurance Engineer

- UI/UX Designer

- Technical Writer

- Support Staff

Objective: To develop customer module and administrator module for ZenHardware Sdn Bhd

Costing: RM10 000.00

Schedule: 3 months

- Managing a project group is one of the challenging and critical management tasks in software development projects. Discuss 4 factors that you would look into to improve the motivation and productivity level of a project group.

- Physiological Needs

  - Adequate Compensation: Ensure that team members are fairly compensated. Competitive salaries, health benefits, and other financial incentives help meet their basic needs, reducing stress and allowing them to focus on work.

- Safety Needs

  - Job Security and Safe Working Environment: Provide a stable job environment with clear contracts and job security. Ensure a safe and healthy workspace, whether physical or remote, with ergonomic considerations and necessary tools for the job.

- Social Needs

  - Team Building and Collaboration: Foster a sense of belonging through team-building activities, regular check-ins, and collaborative projects. Encourage open communication and create opportunities for team members to interact socially, enhancing their sense of community.

- Esteem Needs

  - Recognition and Career Development: Acknowledge individual and team achievements regularly. Provide opportunities for career growth through training, professional development programs, and clear career progression paths. Empower team members by giving them responsibilities and recognizing their contributions.

Tutor answer:

- Group composition: is there the right balance skills, experience and personalities in the team?

- Group cohesiveness: does the group think of itself as a team rather as a collection of individual who are working together?

- Group communication: do the members communicate effectively?

- Group organization: is the team organization in such a way that everyone satisfied and feels valued with their role in the group?

- Anderson is starting up a new company to provide Internet of Things (IoT) services in automating data collection from building construction and send notification to the users based on the data collected. For example, if the noise level has exceeded the safety measurement, IoT detector will alert all the workers to take some corrective actions. Another example is the electrical equipments used in the wet construction must not exceed 110V. Anderson has hired three senior software engineers in developing the IoT applications. The applications will be developed phase by phase in order to provide end-to-end solutions. Anderson plans to get the first version of IoT service for building construction hazard control application ready in the market within two months.

In project management, a project manager would need to consider the factors that could motivate employees throughout the project. Suggest and explain 2 motivating factors in this case based on Maslow Motivation Model.

- Safety Needs

  - Job Security:

    - Explanation: Ensuring the engineers feel secure in their jobs helps them focus on their work without worrying about their future.

    - Implementation: Provide clear employment contracts, competitive salaries, and regularly communicate the company's stability and plans.

- Esteem Needs

  - Recognition:

    - Explanation: Recognizing and appreciating their hard work boosts their morale and motivation.

    - Implementation: Acknowledge their achievements in team meetings, offer rewards for outstanding work, and provide opportunities for further training and professional growth.

Tutor answer:

- Physiological: provide proper officer set up environment with Wi-Fi connect.

- Safety: officer permanent employment for contract staff, they feel secure in the job.

5.	Construct a Gantt Chart for developing an online system based on the following table.

Assume that the project starts in January.

| Task ID | Task Description | Predecessor | Duration (month) | Overlap (month) |
| --- | --- | --- | --- | --- |
| A | Form project teams and gather user requirements | None | ¼ | None |
| B | Plan project | A | ½ | None |
| C | Business modeling | B | 1 | ¼ |
| D | Data modeling | C | 1 | ¼ |
| E | Process modeling | C | 1 | ¼ |
| F | Application generation | E | 1 ½ | ½ |
| G | Testing & Turnover | F | ½ | ¼ |

|  |  | January |  |  |  | February |  |  |  | March |  |  |  | April |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Task ID | Duration | W1 | W2 | W3 | W4 | W1 | W2 | W3 | W4 | W1 | W2 | W3 | W4 | W1 | W2 | W3 | W4 |
| A | ¼ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| B | ½ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| C | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| D | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| E | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| F | 1 ½ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| G | ½ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

- WildLife Wonderland is a veterinary, pet food and pet care shop. It is a small scaled family business founded in 1990s. Recently the shop owner, Anderson, plans to sell its products online. He has contacted your company, a software house, to handle this project.

Prepare a Gantt Chart to develop the online pet shop system based on the following table. Assume that the project starts in February.

| Task ID | Task Description | Predecessor | Duration (month) | Overlap (month) |
| --- | --- | --- | --- | --- |
| A | Requirement gathering | None | ¼ | None |
| B | Prototype 1 | A | ¼ | None |
| C | Customer feedback | A | ¼ | None |
| D | Prototype 2 | C | ¼ | None |
| E | Customer feedback | C | ¼ | None |
| F | Prototype 3 | E | ¼ | None |
| G | Customer feedback | E | ¼ | None |
| H | Coding | G | 1 | None |
| I | Testing | H | ½ | ½ |
| J | Deployment | I | ¼ | None |

|  |  | February |  |  |  | March |  |  |  | April |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Task ID | Duration | W1 | W2 | W3 | W4 | W1 | W2 | W3 | W4 | W1 | W2 | W3 | W4 |
| A | ¼ |  |  |  |  |  |  |  |  |  |  |  |  |
| B | ¼ |  |  |  |  |  |  |  |  |  |  |  |  |
| C | ¼ |  |  |  |  |  |  |  |  |  |  |  |  |
| D | ¼ |  |  |  |  |  |  |  |  |  |  |  |  |
| E | ¼ |  |  |  |  |  |  |  |  |  |  |  |  |
| F | ¼ |  |  |  |  |  |  |  |  |  |  |  |  |
| G | ¼ |  |  |  |  |  |  |  |  |  |  |  |  |
| H | 1 |  |  |  |  |  |  |  |  |  |  |  |  |
| I | ½ |  |  |  |  |  |  |  |  |  |  |  |  |
| J | ¼ |  |  |  |  |  |  |  |  |  |  |  |  |